# V-AXIS Delivery Handoff

Prepared for: Delivery and implementation team
 Project: V-AXIS multi-tenant document governance platform
 Repository: https://github.com/aboutony/v-axis
 Frontend: https://v-axis-web.vercel.app
 API: https://v-axis-api-v9yk.onrender.com
 Date: 2026-04-29

## 1. Executive Summary

V-AXIS is ready for delivery-team handoff after completion of the eight planned development phases. The platform now includes a production-minded monorepo, a preserved demo route, a real product frontend, a Fastify API, PostgreSQL persistence, Redis-backed worker automation, vault-style document storage, OCR/document intelligence foundations, tenant governance workflows, audit visibility, webhook automation, and a release-readiness QA gate.

The deployed topology is split by responsibility:

- Vercel hosts the React/Vite frontend.

- Render hosts the API service and worker service.

- Managed PostgreSQL stores platform data.

- Managed Redis backs BullMQ delivery and worker scheduling.

- Vault storage is configured through S3-compatible environment variables for production-style storage.

The final automated Phase 8 QA smoke passed against the deployed Render API and Vercel frontend origin.

## 2. Delivery Status

| Area | Status | Notes |
| --- | --- | --- |
| Source control | Ready | Repository remote is aboutony/v-axis . |
| Frontend deployment | Ready | Vercel project v-axis-web ; production URL https://v-axis-web.vercel.app . |
| API deployment | Ready | Render service URL https://v-axis-api-v9yk.onrender.com . |
| Worker deployment | Ready | Render worker uses the same API build artifact and dedicated worker start command. |
| Database | Ready | PostgreSQL is connected and reported ready in Phase 8 smoke. |
| Redis | Ready | Required for queued delivery and scheduled automation. |
| Automated QA | Passed | Browser and production API smoke passed on 2026-04-29. |
| Manual production journeys | Pending customer/staging data | Required because these flows create or mutate live data. |

## 3. Implemented Phase Summary

### Phase 0 - Source Control And Deployment Baseline

- Established GitHub repository orientation.

- Added deployment guidance for Vercel and Render.

- Added Render blueprint configuration for API and worker.

- Added Vercel configuration for the frontend project.

### Phase 1 - Demo Preservation

- Preserved the demo experience as a dedicated route.

- Added automated demo checks.

- Protected the demo from production API/database dependency.

### Phase 2 - Real Product Frontend

- Added the real V-AXIS app route.

- Built product screens for bootstrap, workspace access, tenant administration, taxonomy, documents, audit, automation, and auth flows.

- Connected the frontend to the API client layer.

### Phase 3 - Production Backend Validation

- Added production API validation scripts and smoke tests.

- Hardened frontend origin handling.

- Verified health, docs, bootstrap readiness, CORS preflight, and protected endpoint behavior.

### Phase 4 - OCR And Document Intelligence

- Added OCR intelligence service foundations.

- Added document intelligence schema migration.

- Added document extraction, review, and approval-oriented flows.

### Phase 5 - Durable Vault Storage

- Added vault abstraction for local and S3-compatible storage.

- Added document upload/version handling.

- Added production environment hooks for vault storage.

### Phase 6 - Worker Automation And Notification Reliability

- Added Redis/BullMQ-backed worker processing.

- Added scheduled governance refresh and overdue escalation.

- Added delivery replay and automation visibility endpoints.

### Phase 7 - Security, Compliance, And Multitenant Hardening

- Added document access policy checks.

- Added security policy checks.

- Strengthened role/permission and tenant boundary behavior.

- Added audit and governance hardening.

### Phase 8 - End-To-End QA And Release Readiness

- Added browser QA across desktop and mobile routes.

- Added optional deployed API smoke when VAXIS_API_BASE_URL is provided.

- Documented manual production journeys and release readiness checklist.

## 4. Architecture Overview

### Monorepo Layout

| Path | Purpose |
| --- | --- |
| apps/web | React/Vite frontend, demo route, production app route, UI pages, API client. |
| apps/api | Fastify API, auth, tenant flows, document routes, automation routes, worker runtime. |
| packages/db | PostgreSQL schema, Drizzle migrations, database client. |
| packages/domain | Shared constants, roles, permissions, taxonomy, and domain utilities. |
| docs | Architecture decisions, deployment notes, roadmap, phase notes, handoff docs. |
| scripts | Release-readiness and production validation scripts. |

### Runtime Components

- Frontend: React, Vite, React Query, React Router.

- API: Fastify, Zod, JWT auth, bcrypt, otplib, QRCode.

- Worker: BullMQ, Redis, scheduled automation loops.

- Data: PostgreSQL, Drizzle ORM.

- Storage: Vault abstraction with local filesystem and S3-compatible configuration.

- Tooling: TypeScript, tsup, tsx, Vitest, Puppeteer.

## 5. Production URLs And Ownership

| Item | Value |
| --- | --- |
| GitHub repository | https://github.com/aboutony/v-axis |
| Vercel dashboard | https://vercel.com/adonis-projects-7467a6ef |
| Vercel production URL | https://v-axis-web.vercel.app |
| Render API dashboard | https://dashboard.render.com/web/srv-d764nucr85hc739cbc8g/env |
| Render API base URL | https://v-axis-api-v9yk.onrender.com |
| API docs | https://v-axis-api-v9yk.onrender.com/docs |
| API health | https://v-axis-api-v9yk.onrender.com/health |

## 6. Required Environment Variables

### Vercel Frontend

| Key | Required Value |
| --- | --- |
| VITE_API_URL | https://v-axis-api-v9yk.onrender.com |

### Render API And Worker

Set these on both API and worker services unless the value is API-only by business decision.

| Key | Purpose |
| --- | --- |
| NODE_VERSION | Node runtime version, expected 22 . |
| NODE_ENV | Production mode, expected production . |
| DATABASE_URL | Managed PostgreSQL connection string. |
| REDIS_URL | Managed Redis connection string. |
| CORS_ORIGIN | Trusted frontend origin, expected https://v-axis-web.vercel.app . |
| TRUST_PROXY | Reverse proxy trust, expected true . |
| COOKIE_SECRET | Strong random cookie signing secret. |
| COOKIE_SAME_SITE | Expected none for cross-site production cookies. |
| COOKIE_SECURE | Expected true in production. |
| JWT_SECRET | Strong random JWT signing secret. |
| MFA_ENCRYPTION_SECRET | Strong random encryption secret for MFA material. |
| APP_ENCRYPTION_SECRET | Strong random encryption secret for platform secrets. |
| APP_BASE_URL | Expected https://v-axis-web.vercel.app . |
| WEBHOOK_TIMEOUT_MS | Outbound webhook timeout, currently 5000 . |
| EMAIL_TRANSPORT | JSON for preview mode or SMTP for live mail. |
| SMTP_HOST | SMTP host when live email is enabled. |
| SMTP_PORT | SMTP port when live email is enabled. |
| SMTP_SECURE | SMTP TLS flag. |
| SMTP_USER | SMTP username. |
| SMTP_PASSWORD | SMTP password. |
| EMAIL_FROM_ADDRESS | Default sender address. |
| EMAIL_FROM_NAME | Default sender name. |
| VAULT_STORAGE_DRIVER | Expected S3 for production-style storage. |
| VAULT_STORAGE_ROOT | Local fallback root if filesystem storage is used. |
| VAULT_S3_BUCKET | S3-compatible vault bucket. |
| VAULT_S3_REGION | S3-compatible vault region. |
| VAULT_S3_ENDPOINT | S3-compatible vault endpoint. |
| VAULT_S3_ACCESS_KEY_ID | S3-compatible access key. |
| VAULT_S3_SECRET_ACCESS_KEY | S3-compatible secret key. |
| VAULT_S3_FORCE_PATH_STYLE | Expected true for many S3-compatible providers. |
| JOB_DELIVERY_MODE | Expected QUEUE for production. |
| WORKER_DELIVERY_CONCURRENCY | Current default 5 . |
| WORKER_GOVERNANCE_REFRESH_INTERVAL_MS | Current default 900000 . |
| WORKER_ESCALATION_INTERVAL_MS | Current default 300000 . |

## 7. Deployment Commands

### Local Verification

npm install npm run typecheck npm run test npm run build npm run test:demo $env:VAXIS_API_BASE_URL="https://v-axis-api-v9yk.onrender.com" $env:VAXIS_FRONTEND_ORIGIN="https://v-axis-web.vercel.app" npm run phase8:qa

### Frontend Deployment

npm exec --yes vercel -- --prod

The Vercel project is linked through .vercel/project.json as v-axis-web.

### Render Deployment

Render is configured through render.yaml for:

- v-axis-api

- v-axis-worker

With auto-deploy enabled, a push to the connected GitHub branch should trigger Render deployment. If auto-deploy is disabled or the dashboard requires confirmation, trigger a manual deploy from Render after pushing.

### Database Migration

Run migrations against the production database before customer use:

npm run db:migrate

Only run this with DATABASE_URL set to the intended production database.

## 8. Validation Results

The Phase 8 release gate was run against the deployed API and frontend origin on 2026-04-29.

Validated:

- Demo route renders on desktop and mobile.

- Product /app route renders on desktop and mobile.

- Primary route buttons are visible and clickable.

- No unexpected browser console/page errors.

- No horizontal overflow on desktop or mobile.

- /health returns healthy.

- /docs is reachable.

- /api/v1/platform/bootstrap reports database readiness.

- CORS preflight allows https://v-axis-web.vercel.app.

- Protected endpoints reject unauthenticated access.

Observed platform state:

- Database ready: yes.

- Startup issue: none.

- Tenant count: zero at smoke-test time.

## 9. Manual Production Journey Checklist

These journeys intentionally remain manual because they create or mutate production data. Run them in a customer staging tenant first, then repeat in production with customer approval.

| Journey | Acceptance Signal |
| --- | --- |
| Tenant bootstrap | First tenant and admin are created successfully. |
| Login | Tenant admin can sign in and reaches workspace. |
| MFA enrollment | Admin can enroll and verify TOTP. |
| Invite acceptance | Invited user can accept invite and sign in. |
| Password reset | Reset link can be issued and completed. |
| Entity setup | Customer entities and category rules can be configured. |
| Document upload | Files upload, version, and appear in registry. |
| OCR extraction | OCR result is created and visible for review. |
| OCR approval | Reviewer can approve or correct extraction output. |
| Governance recalculation | Dashboard and risk summaries update after changes. |
| Notifications | Notifications can be created, acknowledged, escalated, and resolved. |
| Audit export | Audit records can be filtered and exported. |
| Webhook test | Signed webhook delivery can be sent and audited. |
| Worker replay | Failed email/webhook/OCR work can be replayed. |

## 10. Customer-Site Implementation Runbook

- Confirm customer deployment model, data residency, identity requirements, email provider, storage provider, and support model.

- Provision or confirm production PostgreSQL, Redis, S3-compatible storage, and SMTP provider.

- Configure Render API and worker environment variables.

- Run database migrations against the intended database.

- Deploy API and worker, then verify /health, /docs, and bootstrap readiness.

- Configure Vercel VITE_API_URL and deploy the frontend.

- Confirm API CORS accepts only the intended customer frontend origin.

- Bootstrap the first customer tenant with an approved admin account.

- Complete MFA enrollment and verify access controls.

- Configure customer entities, taxonomy, document rules, and notification policies.

- Configure SMTP and webhook endpoints.

- Upload pilot documents and validate OCR/review workflows.

- Run the manual production journey checklist.

- Train customer administrators and support team.

- Capture sign-off and transition to support.

## 11. Security And Compliance Notes

- Do not store production secrets in Git.

- Rotate any secret that was shared outside the final production secret manager.

- Use strong random values for cookie, JWT, MFA, and app encryption secrets.

- Restrict CORS to approved frontend origins.

- Confirm customer requirements for retention, backup, audit export, and data residency.

- Confirm S3-compatible vault bucket permissions, encryption, retention, and lifecycle policies.

- Confirm SMTP domain authentication, sender policy, and production mail monitoring.

- Review audit logs after the first implementation run.

## 12. Known Constraints And Follow-Up Items

- Manual production journeys still require customer-approved test data.

- Email delivery is environment-dependent; production SMTP must be configured before live invite/reset testing.

- S3-compatible vault settings must be validated with an actual customer bucket.

- OCR quality depends on document type, scan quality, language, and customer review process.

- External identity provider integration is not included in the current phase scope.

- Formal penetration testing and customer compliance review should be scheduled before broad rollout.

## 13. Handoff Package Contents

| Artifact | Path |
| --- | --- |
| Delivery handoff Markdown | docs/handoff/v-axis-delivery-handoff.md |
| Delivery handoff HTML | docs/handoff/v-axis-delivery-handoff.html |
| Delivery handoff DOCX | docs/handoff/v-axis-delivery-handoff.docx |
| Delivery team skills Markdown | docs/handoff/v-axis-delivery-team-skills.md |
| Delivery team skills HTML | docs/handoff/v-axis-delivery-team-skills.html |
| Delivery team skills DOCX | docs/handoff/v-axis-delivery-team-skills.docx |

## 14. Final Handoff Statement

V-AXIS is ready for delivery-team implementation planning. The platform has a working deployment topology, an automated release-readiness gate, core tenant/document/governance workflows, production deployment configuration, and customer-site implementation documentation. The delivery team should now validate customer-specific infrastructure, configure final secrets, run production migrations, execute the manual journey checklist, and obtain customer sign-off.